# Mid-Development Audit Report

ASH Inspection App (v0.2.3)

To: ASH Chartered Surveyors Partners / Stakeholders
From: Senior UK Lead Systems Auditor
Date: 13 May 2026
Subject: Independent Software Audit & Commercial Readiness Assessment

# 1. Auditor’s Covering Statement: State of Play

The ASH Inspection App is currently at a critical Stage Boundary. While the technical foundation is robust and the 'Offline-First' architecture is a masterclass in pragmatic engineering for the property sector, the system is not yet fit for commercial transition.

The 'State of Play' is a high-functioning pilot with significant Statutory Debt. As of 12 May 2026, the Data Protection Act (Code of Practice on AI and Automated Decision-Making) Regulations 2026 came into force in the UK. This system, which utilizes AI for risk-level classification and report generation, falls directly under this new statutory track. The absence of a formal Data Protection Impact Assessment (DPIA) and signed Data Processing Agreements (DPAs) with US-based processors constitutes a high-priority 'Red Flag'.

Readiness Assessment: AMBER

Technical integrity is high, but regulatory compliance is lagging. Commercial launch is prohibited until the verification gaps identified in the system specification are closed.

# 2. Phase & Specification Log (PRINCE2 Framework)

This project has followed a disciplined Management Stage approach, with Phase 6 (Hardening) representing the final technical push before the proposed PropOS merger.

| Management Stage | Key Product Descriptions | Quality Register Status |
| --- | --- | --- |
| Stage 1: Foundation | Supabase Auth, Property Schema, UI | Passed |
| Stage 2: Capture | SQLite local persistence, Audio/Camera | Passed |
| Stage 3: Intelligence | Claude Sonnet 4.6 Section Classification | Passed (Tolerance: High-Confidence) |
| Stage 4: Analysis | Image understanding via Claude Opus 4.6 | Passed |
| Stage 5: Delivery | Multi-format Report Generation (DOCX/PDF/HTML) | Passed (Post-Field Test) |
| Stage 6: Hardening | Security JWT, Rate Limiting, CORS, Signing | Completed 13 May 2026 |

# 3. Process Quality Audit (Six Sigma DMAIC)

## Analyse Phase

The primary 'Critical to Quality' (CTQ) metric identified is Report Accuracy vs. AI Hallucination.

Defect Detection: The system uses a 'Low-confidence narration' banner to flag potential AI errors for human review.

Process Stability: Moving Deepgram (transcription) server-side in May 2026 eliminated a critical security defect.

## Improve Phase

The implementation of AI-based duplicate photo grouping in Phase 6 significantly reduces 'Process Waste' (redundant data). However, the Defect Rate for AI-generated summaries remains unmeasured; mitigation relies on fallback strings.

# 4. Technical Architecture Review

## 4.1 Logical Layout & Database Management

The architecture utilizes a Capacitor + React frontend with a Node/Express middleware acting as an AI Gateway.

Data Integrity: Use of Capacitor SQLite ensures atomicity during offline operations.

Scalability: The schema is currently Single-Tenant. Lack of a firm_id prevents multi-tenancy SaaS potential.

Security: Role-checking round-trips should be moved to JWT claims to improve performance at scale.

## 4.2 RAG (Retrieval-Augmented Generation) Audit

The system does NOT employ a technical RAG system (Vector DB/Embeddings). It uses Direct Context Injection, fetching metadata from Postgres and injecting it into prompts at call-time.

Auditor’s Evaluation: This choice is superior for this specific use case. Vector-based retrieval is prone to near-miss hallucinations in structured data. Direct SQL-to-Prompt injection provides 100% grounding accuracy.

# 5. Statutory, Security & GDPR Compliance

## 5.1 UK GDPR & DPA 2026 Alignment

Lawful Basis: Relying on 'Legitimate Interests' without a documented LIA is legally fragile.

Transparency: The app must provide a 'Transparency Notice' on launch regarding AI risk classification.

Minimization: Sharp photo-resize and auto-deletion align with Article 5(1)(c) of the UK GDPR.

## 5.2 Security & Safety Guardrails

Encryption: HTTPS-only via androidScheme.

Auth: JWT verified on every route. MFA is a missing 'Hard Stop' for commercial release.

Safety: Lifts are never auto-marked 'N/A', preventing hallucinations in safety critical areas.

# 6. Commercial Viability Assessment

Red Flag Areas:

No signed DPAs for US-based processing of UK resident data.

System on Free Tier with no verified Point-in-Time Recovery.

Sole-developer responder model lacks institutional maturity.

## Final Verdict

The ASH Inspection App is a technically brilliant product. To move to a Commercial Management Stage, the developer must upgrade Supabase, execute the DPIA, and implement MFA.